Titelfolie
Agile Software Development Methodologies
Gruppe 8
Bernhard Fleck
Rafael Konik
Stephan Matiasch
Harald Watzke

---
Topic Motivation, Problem statement
- Agile Software Development
- Light-weight Software Development Methodologies
  - Not Heavy-Weight like e.g. Waterfall
Agile Manifesto
  - Individuals and interactions over processes and tools
  - Working software over comprehensive documentation
  - Customer collaboration over contract negotiation
  - Responding to change over following a plan
„Agile is an idea supported by a set of values and beliefs“

---
Technical Details
- Quick definition of prototypes & requirements, code development, testing and verification per iteration
- Iterative, incremental development
  - One to three months increments
User Stories, Co-Location, Pair Programming, Unit testing, Test-Driven Development, …
  - Two to eight people in one room
  - Onsite usage experts offer continuous feedback
  - Fully automated regression tests

---
Important Works/Systems/Researchers
Agile Manifesto
  - Adjunct: Declaration of Interdependence
Important Systems, e.g.
  - Scrum
  - eXtreme Programming
  - Crystal Methods
Manifesto Signatories
  - Kent Beck, Mike Beedle, Arie van Bennekum, Alistair Cockburn, Ward Cunningham, Martin Fowler, James Grenning, Jim Highsmith, Andrew Hunt, Ron Jeffries, Jon Kern, Brian Marick, Robert C. Martin, Steve Mellor, Ken Schwaber, Jeff Sutherland, Dave Thomas,

---
Scrum Scrum Team
Product Owner
  - Maximizes value of the product & work of the development team
  - Manages the Product Backlog
Development Team
  - Self-organizing, cross-functional
  - Fewer than 3, more than 9 members problematic
Scrum Master
  - Servant-leader
  - Ensures Scrum Team adheres to Scrum theory, pratice, rules
  - Supports interaction between Scrum Team and „Outside“

---
Scrum Scrum Events
Sprint – 1 Month or less
  - Container for other events
  - Ends with a releasable increment of „Done“
Sprint Planning Meeting – 8 hours/1 month Sprint
  - Planning the work to be performed in a Sprint
Daily Scrum – 15 Minutes Daily
  - Plan for the next 24 hours
Sprint Review – 4 hours/ 1 month Sprint
  - Review work done this Sprint
  - Inspect Increment, Adapt Product Backlog
Sprint Retrospective
  - Sprint Team inspects itself
  - Creates plan for improvements

---
Scrum Scrum Artifacts
Product Backlog
  - List of all all features, functions, requirements, enhancements, fixes
  - Attributes: Description, Order, Estimate
  - Never complete, evolves
Sprint Backlog
  - Set of Product Backlog items to be accomplished in a Sprint
  - Plan for delivering product Increment and realizing Sprint Goal
Increment
  - Sum of all Product Backlog items completed during a Sprint and all previous Sprints
  - Must be „Done“ at the end of a Sprint

---
Scrum Lifecycle

---
Conclusion & Current research questions
- Traditional Software Development Methodologies often not used in practice, too mechanistic to be used in detail
- Agile is more light-weight, is …
  - Incremental
  - Cooperative
  - Straightforward
  - adaptive
- Still relatively young, require more empirical studies to achieve higher acceptance, mostly case studies, anecdotic evidence currently
- Possibly inefficient in larger organizations, but e.g. Microsoft has started using Agile methods

---
Q&A

---
References
- http://www.serena.com/docs/repository/solutions/intro-to-agile-devel.pdf
- http://agilemanifesto.org/
- http://www.forbes.com/sites/stevedenning/2012/09/25/what-exactly-is-agile-is-kanban-agile/
- http://infolific.com/technology/methodologies
- http://alistair.cockburn.us/The+declaration+of+interdependence+for+modern+management+or+DOI
- http://www.vtt.fi/inf/pdf/publications/2002/P478.pdf
- Cockburn, A. (2002). Agile Software Development. Boston, Addison-Wesley
- http://www.scrum.org/Portals/0/Documents/Scrum%20Guides/Scrum_Guide.pdf
- http://steconomice.uoradea.ro/anale/volume/2009/v4-management-and-marketing/66.pdf